hubs

---
What is Fedora Hubs?
- A Fedora Project “intranet”
- A social network for Fedora contributors

---
Project Goals
- Help new contributors with the onboarding process and make it easier to get involved
- Help experienced contributors streamline rough areas in their workflow without disrupting processes that already work well for them

---
Process
INITIAL IDEA
March ?, 2014
Matthew Miller, Ryan Lerch,
and Mo Duffy have an
informal whiteboard
brainstorm about how
Fedora's websites
could be revised to reflect
Fedora.next

---
Process
INITIAL PROPOSAL
April 1, 2014
Initial proposal of brainstorm idea including thumbnail wireframe mockups presented to Fedora community via blog-post*, and the reception is very favorable.
- blog.linuxgrrl.com/2014/04/01
* (The full websites proposal
  and progress will be discussed in the next session in this room: Fedora Websites – What's Next?)

---
Process
FIRST MOCKUP
April 16, 2014
First full mockup + visual
design for Fedora Hubs
posted to Planet Fedora.
Feedback continues to be favorable; excitement
builds.
- blog.linuxgrrl.com/2014/04/16

---
Almost a year passes...

---
Almost a year passes...
(Well, it's not like we weren't getting things done. We rolled out the brand new getfedora.org (F21) as well as a revamped spins.fpo, labs.fpo, and arm.fpo!!!)

---
Process
ENABLING NEW CONTRIBUTORS BRAINSTORM
March 25, 2015
Via an open call, we gathered a group of folks representing many teams across Fedora and had a formal brainstorm session on how to enable new contributors, mapping new contributor needs to potential Fedora Hubs features.
- blog.linuxgrrl.com/2015/03/25

---
Process
PROTOTYPING BEGINS
April 13, 2015
Threebean starts hacking on a prototype for Fedora Hubs, which later moves from github to pagure.io.
- github.com/ralphbean/fedora-hubs-prototype

---
Process
MOCKUP MANIA
May 20, 2015
Meghan joins the team and we create full mockups with spec notes
for development.
- github.com/fedoradesign/fedora-hubs

---
Process
FEDORA HUBS HACKFEST
June 4, 2015
We glom onto the front end of the Fedora Release Engineering FAD and have a hackfest for hubs, with design thinking games, a prototype demo, and full mockup review – plus some hacking, of course. :)
- blog.linuxgrrl.com/2015/07/01

---
More mockups,
more prototype development...

---
More mockups,
more prototype development…
Let's see the progress!

---
UI Mockups
- Individual vs team-based hubs
- Widget-based approach
- Many more mockups were produced than are shown here, these are simply a small selection
  - https://github.com/fedoradesign/fedora-hubs
  - https://meghanrichardson.wordpress.com/

---
Personal Hub Stream
- Main content collects notifs across Fedora apps
- Right sidebar contains permanent widgets with user info

---
Team Hub
- Main content collects discussions and contributions
- Right sidebar contains widget tools for communication and coordination

---
IRC on Hubs
- Support for IRC PMs
- Handles mentions in hub group chat

---
Hub Membership
- Subscribing vs Membership vs Starring
- A user's personal content is also subscribe-gated

---
The Prototype
- Currently in progress
- The backend data comes from fedmsg; the frontend application layer is Flask (with the potential to also use AngularJS in the future)
- Runs in a virtualenv for now
  - localhost
  - https://pagure.io/fedora-hubs/blob/develop/f/README.rst

---
Next Steps
- Interviews across multiple Fedora teams to ensure more specific needs are met
- Continuing to develop the prototype
- Beginning to test the prototype on potential users

---
Getting Involved
Design mockups are in Github:
  - github.com/fedoradesign/fedora-hubs
- Development is in Pagure ('develop' branch):
  - pagure.io/fedora-hubs

---
Getting
Involved
We use the Pagure “Issues” tracker to track atomic features that need to be developed. Many of these are individual widgets that are nicely-sized chunks of work to pick off to get involved in development.
The issue tickets themselves also serve as 'specs' for the features they are for, so any design suggestions or help can be provided there, too.
pagure.io/fedora-hubs/issues

---
Questions?
This presentation is under a Creative Commons Attribution ShareAlike 3.0 License.
Please enjoy and share.
Cartoon credit: María 'Tatica' Leandro, Creative Commons Attribution 3.0